DEVELOPMENT READINESS · DOCUMENT 27 · SHARED (BANKING + TAKAFUL)

Repository, Branching & Development Readiness

GitHub organisation, branching strategy, environments, CI/CD, issues and the day-one setup runbook

Everything the team needs to move from the completed blueprint set (Documents 00–26) into actual development on GitHub — repos, branch model, develop/staging/production promotion, tooling, and the order to set it all up.

| Field | Details |
| --- | --- |
| Document title | Repository, Branching & Development Readiness |
| Part of | Product Architecture Blueprint v3.1 + Shared Adapter Platform (Banking + Takaful) |
| Applies to | All repositories, both apps, all shared adapters, all environments (develop / staging / production pk·ae·sa) |
| Platform choice | GitHub (repos, branch protection, Actions, Environments, Issues, Projects) — deliberately simple |
| Owning squad | Platform / Enablement |
| Status | Ready to execute — this is the first document meant to be acted on, not just read |
| Version | 1.0 |
| Date | 16 July 2026 |
| Classification | Confidential — Internal Use |

# 1. Purpose and Principles

Documents 00–26 define what to build. This document defines how the team works while building it: which repositories exist, how branches flow to production, how develop/staging/production environments are promoted, what tooling every developer installs, and the exact order to set everything up. It is deliberately opinionated so that day one is executing a checklist, not holding a meeting.

- Simple over clever: GitHub's native features (branch protection, Actions, Environments, Issues, Projects) cover everything this team needs — no external ALM, no plugins, no exotic branch models.

- main is always releasable. Anything on main has passed every required check and could ship. Environments are promoted by moving a built, signed artifact through tags and approvals — never by merging between long-lived branches.

- Environments are a deployment concern, not a branching concern. There is no 'develop branch' or 'staging branch'; there are develop, staging and production environments fed from main (see §4 for why, and Appendix A if the team ever insists on classic Git Flow).

- Everything as code, everything by PR: application code, infrastructure (Terraform), deployment state (GitOps repo), API contracts, rule packs, ADRs and this document itself all change through pull requests with the same review discipline.

# 2. Repository Topology

Neither one giant monorepo (couples both apps' release cadence and makes CODEOWNERS/permissions coarse) nor forty micro-repos (drowns a small team in maintenance). Eight repositories, each with a clear owner and release unit:

| Repository | Contains | Owner (CODEOWNERS) | Release unit |
| --- | --- | --- | --- |
| platform-docs | Blueprint docx set, all design.md files, ADR log, RFCs, this document | Platform / Enablement | — (merge = published) |
| platform-packages | TS workspace: @platform/money, tsconfig, telemetry, persistence (TS), oidc, pact-fixtures + the ESLint money rule | Platform / Enablement | npm packages, independent semver via Changesets |
| platform-adapters | The 8 shared adapters (Docs 02/03-backing services where shared, 24, 25, 26 etc.) as independently deployable services in one workspace | Platform Adapters squad | One container image + chart per adapter, independent semver tags (adapter-tax-v1.2.0) |
| banking-app | Banking-only services: Ledger, Payments, Wallets, Cards, Pricing, Reconciliation, banking BFFs | Banking squads | One image per service, app release tags (banking-v1.4.0) |
| takaful-app | Takaful-only services: Policy Admin, Underwriting, Claims, participant pool, takaful BFF | Takaful squads | One image per service, app release tags (takaful-v0.3.0) |
| platform-infra | Terraform modules (clusters, DBs, Kafka, registries per region) + the ArgoCD GitOps state (env overlays) | Platform / Enablement | Terraform applies by PR; GitOps state is the deployment record |
| service-template-ts | The NestJS golden path (Doc 01 §4.1): layout, dependency-cruiser, ESLint money rule, CI workflow, Helm chart | Platform / Enablement | GitHub template repo |
| service-template-jvm | The Spring Boot golden path (Doc 01 §4.2): ArchUnit, Money VO, CI workflow, Helm chart — used only by Ledger & Pricing | Platform / Enablement | GitHub template repo |

Monorepo-per-domain, not monorepo-for-everything. Why the shared adapters are one repo, not eight: a small organisation cannot healthily maintain eight separately-plumbed repos with identical CI, and the Platform Adapters squad owns them all anyway. Inside the workspace each adapter versions, builds and deploys independently (path-filtered CI, per-adapter tags), so the governance model — adapters as versioned internal products — is preserved without repo sprawl. Split one out later only if its cadence or ownership genuinely diverges.

## 2.1 Repository conventions (applied to every repo)

- Naming: kebab-case; services inside workspaces as apps/<name>, packages as packages/<name>.

- Every repo has: README (run it in 10 minutes), CODEOWNERS, CONTRIBUTING.md (points at this document), .github/ISSUE_TEMPLATE forms, PR template with a checklist, LICENSE-internal notice.

- Default branch main. Branch protection (§4.4) enabled before the first PR, not after the first incident.

- Conventional Commits enforced by commitlint on PR titles (squash merge makes the PR title the commit): feat:, fix:, chore:, docs:, refactor:, test:, perf: with optional scope — e.g. feat(tax): PK provincial rates v2.

- Contracts live with the code: each service keeps /contracts/openapi.yaml and /contracts/events/*.avsc; a spec change is a PR (often the first PR of a feature) reviewed before implementation.

# 3. Specs, Requirements and Decisions in Git

| Artifact | Where it lives | How it changes |
| --- | --- | --- |
| Blueprint & design specs (Docs 00–26) | platform-docs /blueprint + /design | PR with squad review; version bump recorded in the doc-control table |
| ADRs (architecture decisions) | platform-docs /adr/NNNN-title.md | One ADR per decision; PR review by affected squads; superseding ADRs link back |
| RFCs (cross-squad proposals, esp. shared-adapter changes) | platform-docs /rfc + a GitHub Discussion for comment | Draft PR → discussion window → Platform Adapters squad decision recorded in the RFC |
| API & event contracts | each service's /contracts | Spec-first PR; generated types/consumers update in the same or follow-up PR; Pact keeps consumers honest |
| Country rule packs (tax, compliance) | platform-adapters /packs/<country> | Maker PR + checker review (CODEOWNERS enforces the second approver); effective-dated, never edited in place |
| Requirements / user stories | GitHub Issues on the owning repo, organised by a GitHub Project (§6) | Issue forms → refinement → 'Ready' column; PRs link with Closes #NNN |

# 4. Branching Strategy

GitHub Flow plus tagged releases. Short-lived branches merge to a protected main; environments are fed by artifact promotion (tags + GitHub Environments approvals), not by branch merges.

Figure — branch and promotion flow: feature branches → PR → main → develop env automatically; staging and production by tags with environment approvals; hotfixes branch from the production tag and return via PR.

## 4.1 Branches

| Branch | Created from | Merges to | Rules |
| --- | --- | --- | --- |
| main | — | — | Protected; always releasable; squash merges only; never commit directly |
| feature/<issue>-<slug> | main | main via PR | One issue, one branch; target < 3 days of life; rebase on main, never merge main into it repeatedly |
| fix/<issue>-<slug> | main | main via PR | Non-urgent defect fixes; same rules as feature |
| chore/<slug>, docs/<slug>, spike/<slug> | main | main via PR (spikes may close unmerged) | Spikes are time-boxed and clearly labelled; spike code is never promoted directly |
| hotfix/<issue>-<slug> | the production tag (e.g. banking-v1.4.0) | PR to main + patch tag from the hotfix branch | Only for production-down/severity-1; produces v1.4.1 immediately, then reconciles to main the same day |

## 4.2 Releases and environment promotion

- develop environment: every squash-merge to main auto-deploys the changed services to the shared develop cluster. No approval — this is the integration playground and it is allowed to break (briefly).

- staging environment: a release manager cuts an RC tag from main (banking-v1.4.0-rc.1). The pipeline promotes the exact images already built for that commit — no rebuild — into staging after one approval on the GitHub 'staging' Environment. Staging runs the full E2E, Pact-verified, migration-rehearsed suite against production-shaped data.

- production environments: sign-off on the RC produces the final tag (banking-v1.4.0). The pipeline deploys region by region — pk, then ae, then sa — each behind its own protected GitHub Environment requiring two approvals; the sa environment's deploy job runs against in-Kingdom infrastructure only.

- Rollback is redeploying the previous tag through the same pipeline (ArgoCD makes this a pointer move). Database migrations must therefore be backward-compatible one version in each direction (expand–migrate–contract pattern).

- Shared adapters version independently of the apps: adapter-tax-v1.2.0 can promote on its own cadence; consuming apps pin adapter versions and move deliberately (the vN / vN+1 deprecation-window rule from the governance model).

## 4.3 Pull request rules

- Small by design: target < 400 changed lines; anything bigger needs a stated reason in the description or gets split.

- Reviews: 1 approval for app repos, 2 for platform-packages, platform-adapters and platform-infra; CODEOWNERS auto-requests the owning squad; authors never approve their own PR; stale approvals dismissed on new pushes.

- The PR description answers: what, why, how tested, and links the issue (Closes #NNN). The template enforces a checklist: contracts updated? migration backward-compatible? docs/ADR touched if behaviour changed?

- Merge method: squash only — linear history on main, PR title becomes the commit message (commitlint-checked).

- Draft PRs early and often; CI runs on drafts so feedback is continuous.

## 4.4 Branch protection (main, every repo)

- Require a pull request before merging; require approvals per §4.3; dismiss stale approvals; require review from CODEOWNERS.

- Require status checks to pass (see §5.2 for the exact check names per repo) and require branches to be up to date before merging.

- Require linear history; block force pushes and deletions; restrict who can push tags matching release patterns to the release-managers team.

- Require signed commits is enabled from day one (developers set up SSH/GPG signing during onboarding, §7).

# 5. CI/CD, Environments and Hosting

## 5.1 The moving parts

| Concern | Choice | Notes |
| --- | --- | --- |
| CI | GitHub Actions | GitHub-hosted runners to start; move heavy Testcontainers jobs to self-hosted runners when the bill or queue times say so |
| Container registry | GHCR (ghcr.io) per org | Native to GitHub auth; images signed with cosign; mirrored/pulled into each region's cluster — the sa cluster pulls through an in-Kingdom mirror |
| CD / GitOps | ArgoCD in each cluster watching platform-infra /gitops overlays | Deploy = a PR (or automated bot PR) bumping an image tag in the right overlay; ArgoCD syncs; the git log IS the deployment audit trail |
| Environments | GitHub Environments: develop, staging, production-pk, production-ae, production-sa | Approvals and environment-scoped secrets live here; production-sa reviewers include the KSA compliance owner |
| Infrastructure | Terraform in platform-infra, applied by Actions with OIDC federation to the cloud account(s) | No long-lived cloud keys in GitHub; plan on PR, apply on merge with environment approval |
| Runtime secrets | Vault (per plane) — apps never read GitHub secrets | GitHub Environment secrets are for pipelines only (registry, Pact broker, cloud OIDC role names) |
| Contract broker | Pact Broker (PactFlow SaaS to start, self-hostable later) | can-i-deploy gates every promotion; adapter CI verifies BOTH consumer apps |
| Clusters | 1 shared develop cluster · 1 staging cluster · 3 production clusters (pk / ae / sa per Doc 00 §12) | develop/staging in the most convenient region; production-sa strictly in-Kingdom from day one so residency is proven early, not retrofitted |

## 5.2 Required checks per repo (the names branch protection enforces)

| Repo | Required status checks |
| --- | --- |
| banking-app / takaful-app / platform-adapters (TS services) | lint-and-test (ESLint incl. money rule, tsc --noEmit, unit) · boundaries (dependency-cruiser) · security (CodeQL + dependency review + image scan) · component (Testcontainers PG/Kafka) · contracts (Pact verify — for platform-adapters this means BOTH apps) · build (image + cosign sign + SBOM) |
| banking-app JVM services (Ledger, Pricing) | lint-and-test (unit + jqwik property suite) · boundaries (ArchUnit) · security · component · contracts (Pact provider) · build |
| platform-packages | lint-and-test · boundaries · publish-dry-run (Changesets) · security |
| platform-infra | terraform fmt/validate · terraform plan (posted to the PR) · policy check (tflint/OPA) · kustomize/helm render of GitOps overlays |
| platform-docs | markdown lint · link check · ADR/RFC front-matter check |

Dependency updates are day-one, not phase-two. Dependabot (or Renovate) is enabled on every repo from day one for npm, Maven/Gradle, Actions and Terraform providers, grouped weekly. Waiting until 'later' is how a platform ends up two majors behind on everything with a CVE backlog.

# 6. Issues, Projects and Planning on GitHub

- Issues live on the repo that owns the work (a tax-rule bug on platform-adapters; a claims story on takaful-app). Cross-cutting epics live on platform-docs and link child issues.

- Issue forms (YAML templates) per type: Story (user value, acceptance criteria, definition of done), Bug (repro, expected/actual, severity), Tech task, RFC pointer, Incident. Free-form blank issues are disabled.

- Labels — one taxonomy across all repos: type/{story,bug,tech,rfc,incident} · app/{banking,takaful,shared} · squad/<name> · priority/{p1,p2,p3} · phase/{A,B,C,D} · good-first-issue.

- One organisation-level GitHub Project ('Platform Delivery') pulls issues from all repos. Fields: Status (Backlog → Ready → In Progress → In Review → Done), App, Squad, Phase, Priority, Target release. Squads may add filtered views; nobody maintains a second tracker.

- Milestones map to the delivery phases (A: shared core build, B: three new adapters, C: Takaful PK pilot, D: scale-out) plus per-app release milestones (banking-v1.4.0).

- PRs must link their issue (Closes #NNN) — the automation moves cards; humans do not drag them.

# 7. Developer Tooling (Per-Machine Checklist)

| Tool | Version / choice | Purpose |
| --- | --- | --- |
| Git + GitHub CLI (gh) | latest | Everything is PR-driven; gh makes issue/PR flow fast; commit signing configured (SSH signing is fine) |
| Node.js via Volta (or nvm) | 22 LTS pinned per repo | TS services, adapters, packages; Volta pins per-project so 'works on my machine' dies early |
| npm (workspaces) + Changesets | npm 10+ | Package management and versioned releases of @platform/* |
| Java (Temurin) + Gradle | 21 LTS / Gradle 8 | Ledger & Pricing only; Gradle wrapper checked in — nobody installs a global Gradle |
| Docker (Desktop or Colima) + Compose | latest | docker compose --profile <service> runs local PG + Redpanda + mock adapters (Doc 01 §6) |
| kubectl + Helm + k9s | matching cluster minor | Cluster access read-only by default; write via GitOps PRs, not kubectl apply |
| Terraform | 1.8+ (tfenv) | platform-infra contributors only; everyone else consumes |
| Pre-commit stack | husky + lint-staged + commitlint | Ships in both templates; formats, lints and checks the commit message before it ever reaches CI |
| IDE | VS Code (TS) / IntelliJ IDEA (JVM) | Shared settings + recommended-extensions checked into each repo (ESLint, dependency-cruiser viewer, SonarLint) |
| platform-cli (internal) | from platform-packages | Scaffolds a service from the right template, registers it with the local gateway, wires the Keycloak dev realm |

## 7.1 Access checklist (granted during onboarding, in this order)

- GitHub org membership → squad team → repo permissions via teams only (never individual grants).

- GHCR read (all) / write (via CI only — humans do not push images).

- Pact Broker account; Vault dev-plane access; cloud SSO with read-only console for develop.

- Environment approver roles: staging (release managers), production-pk/ae (squad leads), production-sa (squad leads + KSA compliance owner).

# 8. Day-One Setup Runbook (Execute in Order)

| # | Step | Done when |
| --- | --- | --- |
| 1 | Create the GitHub organisation; enable 2FA-required, default read for members; create squad teams and the release-managers team | Org exists; teams mirror the squad map in Doc 23 §4 |
| 2 | Create platform-docs; commit the blueprint set (00–26), ADR template, RFC template, this document; enable Discussions | Docs repo is the single source of truth; first ADR (0001: repo & branching strategy = this doc) merged |
| 3 | Create service-template-ts and service-template-jvm as template repos with the full golden path (layout, guardrails, CI workflow, Helm chart, issue forms, PR template, CODEOWNERS stub) | A scaffolded hello-service passes every required check unmodified |
| 4 | Create platform-packages; publish @platform/tsconfig, money, telemetry, oidc, pact-fixtures v0.1.0 via Changesets to GitHub Packages (npm) | A template-scaffolded service installs and builds against them |
| 5 | Create platform-infra; Terraform the develop cluster + GHCR wiring + Vault dev; bootstrap ArgoCD watching /gitops/develop; set up GitHub OIDC → cloud federation | ArgoCD deploys the hello-service to develop from a GitOps PR |
| 6 | Configure GitHub Environments (develop, staging, production-pk/ae/sa) with approvers and environment secrets; set branch protection + required checks on every repo; stand up the Pact Broker and wire can-i-deploy into the pipelines | A full promote of hello-service: merge → develop, rc tag → staging (1 approval), tag → production-pk (2 approvals) works end to end |
| 7 | Create platform-adapters, banking-app, takaful-app from the templates; open the Phase-A epics and stories in the Platform Delivery project | Squads pick up 'Ready' issues; Phase A (build the five designed adapters + walking skeleton) begins |
| 8 | Terraform staging, then production-pk (production-ae/sa follow their phases — but production-sa MUST be in-Kingdom from its first apply) | Staging live before the first RC; production-pk live before the Phase-C pilot |

Prove the pipeline with the skeleton. Steps 1–6 are one to two weeks of Platform/Enablement work and they gate everything else. The walking skeleton (Doc 23, Phase 2) should be the first real code through the full merge → develop → staging → production-pk pipeline — proving the path to production before there is anything valuable to ship on it.

# 9. Shared-Adapter Governance, Expressed in GitHub Mechanics

| Governance rule (from the platform deck) | GitHub mechanism that enforces it |
| --- | --- |
| Adapters are versioned internal products | Independent semver tags per adapter (adapter-tax-v1.2.0); release notes generated from Conventional Commits; a published roadmap as a pinned Project view |
| A change that breaks either consumer app cannot merge | The 'contracts' required check on platform-adapters runs Pact verification against BOTH banking-app and takaful-app pacts, plus can-i-deploy on promotion |
| One owning squad; apps contribute by RFC + inner-source PRs | CODEOWNERS = Platform Adapters squad on the whole repo; external-squad PRs welcome but merge requires owner approval; rfc label + Discussion thread for anything contract-shaped |
| Deprecation, never surprise (vN alongside vN+1) | Both major versions kept deployable from tags; a deprecation issue with a milestone marks the migration window; consuming apps pin versions in their GitOps overlays |
| Per-app quotas / noisy-neighbour protection | app_id is part of the contract (Docs 24–26); dashboards and alerts split by app_id; quota configs live in the control-plane packs and change by PR like everything else |

# Appendix A — If the Team Insists on a develop Branch (Classic Git Flow)

The recommendation above deliberately avoids a long-lived develop branch: it drifts from main, doubles merge work, hides integration pain until 'release hardening', and conflates branching with deployment. If, despite this, the team adopts classic Git Flow, the non-negotiables are: develop auto-deploys the develop environment; release/x.y branches are cut from develop, deploy staging, and merge to BOTH main and develop; main deploys production by tag; hotfixes branch from main and merge back to both. Every protection rule, required check and environment approval in §4–§5 applies unchanged. Revisit after one quarter — teams that start with Git Flow on a platform this size almost always simplify back to trunk-based flow once release cadence stabilises.

# Appendix B — Quick Reference Card

- Start work: gh issue develop 1234 --checkout → branch feature/1234-slug off main.

- Ship it: push → draft PR early → checks green → review → squash merge → auto-deploys develop.

- Release: tag banking-v1.4.0-rc.1 → staging (1 approval) → sign-off → tag banking-v1.4.0 → production pk → ae → sa (2 approvals each).

- Prod fire: hotfix/1301-slug from the prod tag → PR checks → tag v1.4.1 → promote → PR the fix back to main same day.

- Never: commit to main, merge without green checks, deploy from a laptop, edit a rule pack in place, or push an image by hand.