DOCUMENTATION INDEX · DOCUMENT 23

Documentation Index and Build Order

How to read this document set, who owns each document, and in what order to build

Start here if you are new to the programme.

| Field | Details |
| --- | --- |
| Document title | Documentation Index and Build Order |
| Part of | Product Architecture Blueprint v3.0 — Multi-Tenant, Plug-and-Play Digital Banking & Remittance Platform |
| Owning squad | Platform / Enablement |
| Version | 3.0 — Build-Ready Baseline |
| Date | 2 July 2026 |
| Classification | Confidential — Internal Use |

# 1. How to Read This Set

- If you are on the Architecture Review Board or in a leadership role: read Document 00 (Master Blueprint) in full. It is self-contained and cross-references everything else.

- If you are joining an engineering squad: read Document 00 §1–§6 and §11 for context, then read your squad's service document(s) and the adapter document(s) it depends on, listed in the table below.

- If you are a new engineer setting up a local environment: start with Document 01 (Technology Stack and Decision Record) §4–§6.

- If you are compliance/legal: read Document 00 §7.1, §13–§14, and Documents 03 and 08, then the illustrative regulatory mapping table in Document 00 §14 — remembering it is a starting template requiring your confirmation, not a finished legal analysis.

# 2. Full Document Index

| # | Document | Type | Owning squad |
| --- | --- | --- | --- |
| 00 | Master Architecture Blueprint v3.0 | Master | Architecture Review Board / Platform |
| 01 | Technology Stack & Decision Record | Cross-cutting | Platform / Enablement |
| 02 | Identity, KYC/KYB & Onboarding Service | Service | Identity & Onboarding |
| 03 | Screening & AML + Case Management Service | Service | Compliance & AML |
| 04 | Ledger Service | Service | Ledger & Money Movement |
| 05 | Payments & Remittance Service | Service | Payments & Remittance |
| 06 | Wallets & Accounts Service | Service | Accounts & Cards |
| 07 | Card Issuing Service | Service | Accounts & Cards |
| 08 | Compliance Reporting Service | Service | Compliance & AML |
| 09 | Reconciliation Service | Service | Ledger & Money Movement |
| 10 | Pricing, Billing & Metering Service | Service | Pricing & Billing |
| 11 | Developer Platform, API Gateway & BFF Service | Service | Developer Platform |
| 12 | Tenant Registry & Control-Plane Service | Service | Platform / Enablement |
| 13 | Notification Service | Service | Developer Platform |
| 14 | Persistence / Database Adapter Specification | Adapter | Ledger & Money Movement (shared) |
| 15 | Screening & AML Provider Adapter Specification | Adapter | Compliance & AML |
| 16 | KYC / eKYC Provider Adapter Specification | Adapter | Identity & Onboarding |
| 17 | FX Rate Provider Adapter Specification | Adapter | Ledger & Money Movement |
| 18 | Core Banking Host Adapter Specification | Adapter | Payments & Remittance |
| 19 | Payout Rail Adapter Specification | Adapter | Payments & Remittance |
| 20 | Card Issuing Processor Adapter Specification | Adapter | Accounts & Cards |
| 21 | Notification / Messaging Adapter Specification | Adapter | Developer Platform |
| 22 | Identity Provider (OIDC) Adapter Specification | Adapter | Platform / Enablement |
| 23 | Documentation Index and Build Order | Index | Platform / Enablement |

# 3. Recommended Build Order

This mirrors the migration/phasing plan in §22 of the master blueprint, expressed as a document build sequence for a greenfield team rather than a migration from an existing v1.1 system.

| Phase | Build | Exit criterion |
| --- | --- | --- |
| 0. Platform foundations | Document 01 (scaffolding template, CI pipeline); Document 12 (control plane) foundations; Document 22 (identity provider) | A new service can be scaffolded, deployed to dev, and issued a tenant-aware token |
| 1. Core money path (walking skeleton) | Document 04 (Ledger) + Document 14 (Persistence adapter); Document 02 (Identity) + Document 16 (eKYC adapter, mock first) | A synthetic customer can be onboarded and hold a balance, end-to-end, with a mock eKYC adapter |
| 2. Compliance gate | Document 03 (Screening) + Document 15 (Screening adapter, mock first) | A synthetic transaction can be screened and held/cleared before posting |
| 3. Money movement | Document 05 (Payments) + Document 19 (Payout rail adapter, sandboxed); Document 10 (Pricing) | A full send-money saga completes end-to-end against a sandboxed rail, with compensation tested on induced failure |
| 4. Customer surface | Document 06 (Wallets); Document 11 (Developer Platform/BFF); Document 13 (Notification) + Document 21 | A developer can integrate against the sandbox using the published OpenAPI spec and receive a webhook |
| 5. First real tenant (Pakistan) | Full cross-tenant isolation suite (§19.3 of the master blueprint) passing across Documents 02–06; the Pakistan compliance pack (SBP/FMU) certified (Document 08); NADRA eKYC and Raast payout adapters certified (Documents 16, 19) | A real design-partner tenant is onboarded in the Pakistan data plane per §16 of the master blueprint |
| 6. Extended capabilities | Document 07 (Card Issuing) + Document 20; Document 09 (Reconciliation); Document 18 (Core Banking Host, if a tenant requires it) | Optional capabilities available for licensing per §8 of the master blueprint |
| 7. Scale out (UAE, then KSA) | UAE data plane (Dubai/Abu Dhabi) with the CBUAE compliance pack, Emirates ID/UAE Pass eKYC and Aani payout adapters; then the fully isolated in-Kingdom KSA data plane (Riyadh) with the SAMA pack, Absher/Yakeen eKYC and sarie/mada adapters; Pakistan↔UAE and Pakistan↔KSA remittance corridors live; multi-region residency routing tests passing per §18 | Platform serves tenants in all three launch markets with enforced per-market residency and live cross-border corridors |

# 4. Keeping This Set in Sync

- Each service/adapter document is versioned independently and owned by its squad; a change to a port contract in a service document requires a corresponding review of the adapter document(s) implementing that port.

- The master blueprint (Document 00) is updated only for cross-cutting architectural decisions; service-level detail changes happen in the relevant Document 02–22 without requiring a Document 00 revision.

- Diagram source files (.dot) are kept alongside the documentation set in version control; regenerate PNGs via Graphviz whenever a diagram changes, and re-embed rather than hand-editing an image.