FEATURE SPECIFICATION · SERVICE · Service 10

Pricing, Billing & Metering Service — Feature Specification

Deterministic quotes (fees, FX margin, tax), usage metering and invoicing

Every fee and every quote line, computed exactly and explainably — Java/JVM, consuming the FX library in-process.

| Field | Details |
| --- | --- |
| Component | Pricing, Billing & Metering Service (Service 10) |
| Type | Domain / platform service |
| Runtime | Java 21 + Spring Boot 3.3 · PostgreSQL 16 · Kafka |
| Owning squad | Pricing & Billing |
| Consumes / depends on | FX library (17, in-process), Country Tax adapter (25), Control Plane (12), Persistence-Java (14) |
| Consumed by | Payments (05), Wallets (06), Cards (07), Takaful app |
| Design companion | 10_pricing.design.md |
| Status | Design stage — nothing built yet; features below are the target scope to build |
| Version | 1.0 |
| Date | 17 July 2026 |
| Classification | Confidential — Internal Use |

# 1. Overview

This service produces deterministic, explainable quotes — base amount, fees, commission, FX margin, tax and promotions — and meters usage for invoicing. It runs on the JVM for exact BigDecimal arithmetic and consumes the FX rate library (17) in-process, so there is no network hop on the quote path. Both apps use it: banking fees/commission and takaful contribution/wakala-fee pricing.

Single responsibility. It computes prices exactly and meters usage. It does not hold money (Ledger, 04), move it (Payments, 05), or file tax (Compliance/finance) — it produces the numbers, each traceable to a rule.

# 2. Scope

## 2.1 In scope

- Quote computation with an itemised, explainable breakdown.

- Fee schedules (flat/percentage/tiered), versioned and effective-dated.

- FX margin application over the in-process mid-rate.

- Tax line composition via the Country Tax adapter (25).

- Usage metering ingestion and invoicing.

## 2.2 Explicitly out of scope

- Raw FX rates (FX library, 17) and tax rules (Tax adapter, 25) — it composes them.

- Holding/posting money (Ledger, 04).

- Regulatory filing of tax (Compliance/finance).

# 3. Feature Catalogue (MoSCoW)

Features grouped by capability area. Priority uses MoSCoW: Must = required for the Pakistan pilot; Should = needed for a complete first release; Could = valuable later; Won't = explicitly deferred (recorded so it is a decision, not an omission).

## 3.1 Quoting

| # | Feature | What it does | Priority |
| --- | --- | --- | --- |
| QT1 | Itemised quote | Return base/fee/commission/FX-margin/tax/promo lines + total | Must |
| QT2 | Rate-bound quote | Bind a rate snapshot with a validity window | Must |
| QT3 | Fee schedules (flat/pct/tiered) | Configurable, versioned, effective-dated schedules | Must |
| QT4 | FX margin application | Apply margin over the in-process mid-rate exactly | Must |
| QT5 | Tax line composition | Insert tax/levy lines from the Tax adapter (25) | Must |
| QT6 | Promotions / discounts | Apply promo rules to a quote | Should |

## 3.2 Metering & billing

| # | Feature | What it does | Priority |
| --- | --- | --- | --- |
| MB1 | Usage-event ingestion | Ingest billable usage events at volume (idempotent) | Must |
| MB2 | Invoice generation | Aggregate usage into periodic invoices | Should |
| MB3 | Tenant billing plans | Per-tenant pricing/plan configuration | Should |
| MB4 | Revenue/margin reporting | Report platform revenue and margin | Could |

# 4. Functional Requirements

- Same inputs + same rule-pack/rate snapshot = byte-identical quote (determinism).

- Every quote line is traceable to a rule (and version); the breakdown sums exactly to the total.

- All arithmetic is BigDecimal / integer minor units; no floats.

- The FX library is consumed in-process — no network call on the quote hot path.

- Usage ingestion is idempotent by event id at high volume.

# 5. Non-Functional Requirements

| Attribute | Target / requirement |
| --- | --- |
| Quote latency | p99 < 100 ms |
| Determinism | Byte-identical replay for pinned inputs |
| Correctness | Exact minor-unit math; property-tested (jqwik) |
| Usage throughput | Sized to 3× peak billable-event volume |
| Isolation & residency | Tenant-isolated; KSA in-Kingdom |
| Contract safety | Pact provider to all quote consumers (TS↔JVM) |

# 6. Data Owned

This component is the system of record for the following (all rows tenant-scoped; app_id present where the component is a shared adapter):

- Quotes — itemised breakdown + rate snapshot + validity.

- Fee schedules — versioned, effective-dated.

- Usage records — immutable billable events.

- Invoices — aggregated period bills.

# 7. Interfaces

## 7.1 APIs / methods exposed

- POST /v1/quotes · POST /v1/usage (idempotent) · GET /v1/invoices/{tenant}/{period}.

## 7.2 Events published / consumed

- Publishes: pricing.quote.issued.v1, billing.invoice.generated.v1.

- Consumes: payments.transfer.completed.v1, screening.case.opened.v1 (billable events).

# 8. Dependencies

| Depends on | For what | Failure behaviour if unavailable |
| --- | --- | --- |
| FX library (17) | Mid-market rate, in-process | Stale/out-of-band ⇒ quote halts (fail closed) |
| Country Tax adapter (25) | Tax/levy lines | No tax pack ⇒ quote cannot complete |
| Control Plane (12) | Fee schedules & plans | Fail-safe on cached config |
| Persistence-Java (14) | Tenant-isolated storage | Request rejected without tenant context |

# 9. Key Risks & Controls

- Rounding error in fees/FX — controlled by BigDecimal + property tests.

- Quote/execution drift — controlled by rate-bound quotes with validity windows.

- Unexplainable charges — controlled by rule-traceable line items.

Why Java lives here. The second of three JVM components. Exact fee/FX/tax arithmetic and in-process FX consumption keep the quote path both correct and fast — the reason Pricing stays on the JVM.